**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 23 June 2025 |
| Team ID | LTVIP2025TMID44331 |
| Project Name | Grain Palette - A Deep Learning Odyssey In  Rice Type Classification Through Transfer Learning |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |
| Sprint-1 | Image data collection | USN-1 | As a user, I want to collect and label different rice grain images for training the model. | 3 | High | 1.Veera Bala Bharath  2. Peethala Veera Durga Satya Sai Rakesh  3. Murali Krishna Sahu  4.Rachabattuni Kumar Naga Charan |
| Sprint-1 | Data preprocessing | USN-2 | As a developer, I want to preprocess the rice images (resize, normalization) to improve model accuracy. | 2 | High | 1.Veera Bala Bharath  2. Peethala Veera Durga Satya Sai Rakesh  3. Murali Krishna Sahu  4.Rachabattuni Kumar Naga Charan |


|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |
| Sprint-2 | Model traning | USN-3 | As a data scientist, I want to apply transfer learning on a pre-trained CNN model to classify rice types. | 5 | high | 1.Veera Bala Bharath  2. Peethala Veera Durga Satya Sai Rakesh  3. Murali Krishna Sahu  4.Rachabattuni Kumar Naga Charan |
| Sprint-2 | Model evaluation | USN-4 | As a developer, I want to evaluate the model using accuracy, confusion matrix, and classification report. | 2 | medium | 1.Chandrika  Pagutla  2.Dakkumala keshava Rao 3.Makaram  Bizu Naga  Azith Zogi  Naidu  4.Gangula Rama  Narsimha  Rao |
| Sprint-3 | Ui development | USN-5 | As a user, I want to upload a rice grain image through a simple web or mobile app and get classification results. | 3 | medium | 1.Chandrika  Pagutla  2.Dakkumala keshava Rao 3.Makaram  Bizu Naga |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |
|  |  |  |  |  |  | Azith Zogi  Naidu  4.Gangula  Rama  Narsimha  Rao |
| Sprint -3 | Deployment | USN-6 | As a developer, I want to deploy the trained model and integrate it with the frontend for realtime use. | 4 | low | 1.Chandrika  Pagutla  2.Dakkumala keshava Rao 3.Makaram  Bizu Naga  Azith Zogi  Naidu  4.Gangula  Rama  Narsimha  Rao |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points**  **Completed (as on**  **Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 15 June 2025 | 20 June 2025 | 20 | 20 June 2025 |
| Sprint-2 | 20 | 6 Days | 17 June 2025 | 22 June 2025 | 20 | 22 June 2025 |
| Sprint-3 | 20 | 6 Days | 19 June 2025 | 24 June 2025 | 20 | 24 June 2025 |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points**  **Completed (as on**  **Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-4 | 20 | 6 Days | 21 June 2025 | 26 June 2025 | 20 | 26 June 2025 |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



**Burndown Chart:**

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile [software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum.](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/) However, burn down charts can be applied to any project containing measurable progress over time.

[**https://www.visua**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**l**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**-**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**paradigm.com/scrum/scru**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**m**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**-**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**burndow**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**n**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**-**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**chart**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**/**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**https://www.atlassian.com/agile/tutorials/burndow**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**n**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**-**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**chart**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**s**](https://www.atlassian.com/agile/tutorials/burndown-charts)

**Reference:**

[**t**](https://www.atlassian.com/agile/project-management)

[**https://www.atlassian.com/agile/projec**](https://www.atlassian.com/agile/project-management)

[**-**](https://www.atlassian.com/agile/project-management)

[**managemen**](https://www.atlassian.com/agile/project-management)

[**t**](https://www.atlassian.com/agile/project-management)

[**https://www.atlassian.com/agile/tutorials/ho**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**w**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**t**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**o**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**d**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**o**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**scru**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**m**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**wit**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**h**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**jir**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**a**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**softwar**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**e**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**https://www.atlassian.com/agile/tutorials/epic**](https://www.atlassian.com/agile/tutorials/epics)

[**s**](https://www.atlassian.com/agile/tutorials/epics)

[**https://www.atlassian.com/agile/tutorials/sprint**](https://www.atlassian.com/agile/tutorials/sprints)

[**s**](https://www.atlassian.com/agile/tutorials/sprints)

[**https://www.atlassian.com/agile/projec**](https://www.atlassian.com/agile/project-management/estimation)

[**t**](https://www.atlassian.com/agile/project-management/estimation)

[**-**](https://www.atlassian.com/agile/project-management/estimation)

[**management/estimatio**](https://www.atlassian.com/agile/project-management/estimation)

[**n**](https://www.atlassian.com/agile/project-management/estimation)

[**https://www.atlassian.com/agile/tutorials/burndow**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**n**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**-**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**chart**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**s**](https://www.atlassian.com/agile/tutorials/burndown-charts)